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COMMUNITY UPDATE:
The Courcelette PS classroom addition project has received Site Plan Approval.
Construction is anticipated to begin once all remaining municipal permits and Ministry of Education approvals have been obtained.
The project will be delivered in multiple phases while the school remains operational. The TDSB project team will schedule a Community Update presentation prior to constriction starting, anticipated for Fall 2026.

PROJECT PROGRESS:
1. Design is 85% complete.
2. Site Plan Approval has been received.
3. Building permit application is under review by the City of Toronto.
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