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COMMUNITY UPDATE:
David Lewis PS project scope was re-scoped has slightly changed due to projected school enrolment numbers and projections. The addition will consist of 3 kindergarten rooms, four classrooms and one special education classroom. The childcare will be renovated to accommodate 5 classrooms.
The project is currently in the design development and municipal approvals phase, and we have begun the Site Plan Control Application process with the City of Toronto.
It is anticipated that The project will be tendered for construction will start once all approvals and permits are obtained.
The project will be split into two phases with the classroom addition starting first with a projected construction duration of 18 months; Phase two will be the renovation of the 5-room childcare area with a projected construction duration of 8 months.

PROJECT PROGRESS:
1. Design is 20% complete.
2. Site Plan Control Application has been submitted to the City of Toronto and is in progressreview.
3. Building permit application to follow Site Plan Approval.
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