# COMMUNITY UPDATE:

David Lewis PS project was re-scoped due to projected school enrolment. The addition will consist of 3 kindergarten rooms, four classrooms and one special education classroom. The childcare will be renovated to accommodate 5 classrooms.

The project is currently in the design development and municipal approvals phase.

The project will be tendered for construction once all approvals and permits are obtained.

# PROJECT PROGRESS:

- Design is 20% complete.

- Site Plan Control Application has been submitted to the City of Toronto and is in review.