## PROGRESS OF CONSTRUCTION WORK

- The site servicing work is nearly complete.

- The slab-on-grade is in place.

- Back-filling of the exterior foundation wall is mostly complete, waterproofing of the exterior foundation wall has been completed.

UPCOMING WORK

- The parking lot to be paved.

- Second slab to be erected.

- Second floor walls to be erected.

COMMUNITY UPDATE:

Municipal work is to occur across Dennis Ave starting mid of October and taking two to three weeks depending on the weather.

CONSTRUCTION PROGRESS PHOTOS:

- Site Looking Southwest

- Southwest corner Looking Northeast

- Southwest of School looking Northwest