PROGRESS OF CONSTRUCTION WORK

1. Installation of re-bar, formwork, and concrete pouring of foundation walls are completed.
2. Demolition at existing Kindergarten Rm 118 in progress.
3. Backfilling of foundation walls are completed.
4. Ground floor mechanical and electrical rough ins are completed.

UPCOMING WORK

1. Site services installation
2. Excavation for the Garbage Enclosure
3. The sidewalk widening and the driveway.
4. Second floor core slab
5. Second floor mechanical and electrical rough ins are in progress

COMMUNITY UPDATE:

In October 2023, there will be construction on French Ave to remove and expand the sidewalk due to some concrete deficiencies.

CONSTRUCTION PROGRESS PHOTOS:

* Site Services Progress

 

* West elevation from French Ave

 

 

* South elevation from the school field

