|  |  |  |
| --- | --- | --- |
| **Line #** | **Line Description** | **AODA Description** |
| 1 | Engage Architects | Bar 1 within the Gantt chart is blank. Prime architect was selected in the Fall of 2018. |
| 2 | Community Consultation | Bar 2 within the Gantt chart is blank. Community consultation was conducted in the Spring of 2019. |
| 3 | Sketch Plan Approval | Bar 3 within the Gantt chart depicts task of sketch plan approval from the Board completing in Summer of 2019. |
| 4 | Detailed Design & Contract Documents | Bar 4 within the Gantt chart depicts the task of detailed design & contract documents continuing into the Winter of 2021. |
| 5 | Ministry Approval to Proceed to Tender | Bar 5 within the Gantt chart depicts the task of ministry approval to proceed to tender beginning and ending in Spring of 2022. |
| 6 | SPA Approval & Building Permit | Bar 6 within the Gantt chart depicts the task of site plan approval and building permit issuance started in the winter of 2001 continuing into the Fall of 2021. |
| 7 | Tender Close | Bar 7 within the Gantt chart depicts the task of tendering to general contractors starting in winter of 2023 and culminating late Fall of 2022. |
| 8 | Construction | Bar 8 within the Gantt chart depicts the task of construction starting in Winter of 2023 and culminating Fall of 2024. |
| 9 | School Opening | Bar 9 within the Gantt chart depicts the new addition being occupied by the school in the Fall of 2024. |